**Work Breakdown Structure (WBS)**

**AskAMech**

AskAMech. System

1

Problem Definition

1.1

System Analysis

1.2

System Design

1.3

System Dev & Testing

1.4

Create Preliminary Scope Statement

1.2.1

Implementation (Closeout)

1.5

Gather Data

1.1.1

Feasibility Study

1.1.2

Study Existing Systems

1.2.2

Project Team Kickoff Meeting

1.2.3

Develop Project Plan

1.2.4

Submit Project Plan

1.2.4.1

Milestone: Project Plan Approved

1.2.5

Project Kickoff Meeting

1.3.1

Input and Output diagrams

1.3.2

Wireframes (Menus & Screens)

1.3.2.1

Ad hoc queries

1.3.2.2

Processing and Database

1.3.3

User Training

1.4.5

Go Live

1.4.6

Project Management

1.4.1

Project Status Meetings

1.4.2

Develop system & Testing

1.4.3

Testing Documentation

1.4.3.1

User Documentation

1.5.1

Document Lessons Learned

1.5.2

Update Files/ Records

1.5.3

Gain Formal Acceptance

1.5.4

Archive Files/ Documents

1.5.5

Install Live System

1.4.4